# Project Planning & Management Document

### 1. Project Overview

- Name: YeezyBot

- Team: Arnav Verma and Swayam Tayalia

- Overview: We are creating a small and friendly robot pet for entertainment purposes. It dances, greets, and even plays songs! Carrying with it a visualizer screen for both songs and character animations, it has 4 legs and can execute complex movements.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Arnav Verma | Software and Creative Elements | OLED Animation, Servo Animation, 3D Modeling, Media, Documentation, Video Editing, Diorama Creation, MIT App, and HTML File |
| Swayam Tayalia | Hardware Wiring and Software Testing | Housing unit and legs assembly, Servo Wiring, Servo Calibration and Troubleshooting, Speaker Electronics, 3D Modeling, Diorama Creation, Documentation |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Iterate over what the design should be , its functionality, feasibility and basic circuitry | Project design , idea and function | complete |
| Week 1 | Get 3d files ready and component list,block diagram | 3d print files, components order | complete |
| Week 2 | 3d parts ready to assemble and | 3d printed parts , components connected and tested | complete |
| Week 3 | Final project ready with at least 2 animation cycles | Final hardware assembly and complete software integration | Tentative - janky setup |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 0

- Planned Tasks:  think and iterate over a project idea

- Completed Tasks:  finalised an idea

- Challenges Faced:  going from extremely complex idea to a slightly less complex one

- Solutions:  focus on step by step process and not go in head first

- Next Steps:  gather parts, circuit diagram , plan out the next weeks

Week 1

- Planned Tasks:  get a complete circuit diagram, order the parts, get reference from other github repositories online as well as quadropod videos on youtube.

Get the 3d print files ready, edit and modify existing files as well as put new files

- Completed Tasks:  got a complete block diagram and ordered parts

- Challenges Faced:  tried and failed simulating in wokwi

- Solutions:  ask nayan

- Next Steps:  refine the idea, wait for parts and start assembling,testing

Week 2

- Planned Tasks:  test and start putting components and circuits together, get parts 3d printed

- Completed Tasks:  tested components, failed to simulate in wokwi completely, few failed prints , but rest of the prints worked.

- Challenges Faced:  having to change the circuit diagram and having to refer to many repos online and yt vids to figure the correct connections

- Solutions:  do more research and work fast

- Next Steps:  do final circuit, test out animations, prepare final code and assembly

Week 3

- Planned Tasks:   do final circuit, test out animations, prepare final code and assembly

- Completed Tasks:  final circuit, animations - janky , final code

- Challenges Faced:  weight distribution , connection issues, hefty components to fit inside small space., janky animations

- Solutions:  improve connections, modify entire project to counteract the weight of the battery and other components

- Next Steps:  work on new animation cycles, better walk and dance and do more research to see how project can be modified to balance weight better.